文档编号：YJGL-2026-G5-39　　版本号：V0.1

密　　级：内部 · 课程交付

某自然博物馆智能运营中心建设项目

RTM闭环核验记录

应急管理子系统 第五关复核候选

编制单位：020202项目组

编　　制：何思源（A）

审　　核：任俊强（C，待复核）

批　　准：待课程最终评审

编制日期：2026 年 10 月 11 日

修订记录

| 版本 | 日期 | 修订章节 | 修订说明 | 编制/修订人 |
| --- | --- | --- | --- | --- |
| V0.1 | 2026-10-11 | 全部 | G5-03真实证据汇总候选；C最终复核待执行 | 何思源 |

注：本表记录自初稿以来的全部版本沿革；逐次修订的详细影响面分析见正文相关章节与变更单。

目   录

1 范围和版本	1

2 状态判定和完整分母	1

3 逐需求结论	1

4 逐AC链路附录	3

5 双结论和后续补测	11

1 范围和版本

项目为某自然博物馆智能运营中心建设项目——应急管理子系统；主责何思源（A / @WhiteApricot），复核任俊强（C，待独立复核）。编制日期 2026-10-11，版本 V0.1，状态 REVIEW 候选。

依据 OVR-034 / OVR-035，G5-01 的 A Review 与 G5-02 的 C Review 已接受课程条件验收。本报告为 G5-03 A 候选，COURSE_ACCEPTED 为建议结论，等待 C 最终独立复核；真实实现与目标环境保持 IMPLEMENTATION_AND_REAL_WORLD_DEFERRED。课程收口不表示甲方生产验收完成。

受控设计输入 BASELINE-G3-M3-R1.0；报告汇总 HEAD dad5e8b6f84439dec0a12613caa371d3e425845a。功能执行来源 92085e963a4fc130c2293cb8439f289d562782c4 + controlled G5-01 worktree changes；性能来源 e6e12b59fc5749cdf0475ed9631bac7d21d4bb1a，原始时间 2026-10-08T16:12:11.674Z。不同轮次分别披露，不拼接最佳数字。

2 状态判定和完整分母

完整分母39FR/117AC/34★FR，34★对应102AC。PASS/NOT_RUN/BLOCKED为真实执行状态；COURSE_DEFERRED为课程处置；IMPLEMENTATION_DEFERRED、EVIDENCE_DEFERRED、REAL_WORLD_DEFERRED为后续义务，后两者可重叠，不相加冒充新分母。编号链齐全不等于执行证据齐全。

设计源为G3已挂接rtm_v1.md设计段；每个FR有DLD-TR/DBD-TR/API-TR同序号。实现索引I1：backend/src/event-workflow.mjs、event-persistence.mjs及frontend/src/features/response/workflow.ts；I2：backend/src/sprint2-service.mjs、sprint2-persistence.mjs及frontend/src/features/formal/module-workbench.ts；I0：未实现backlog。标记代码存在不代表完整验收。

E1：evidence/g5/G5-01/functional-gate-raw.json#acResults，逐AC定位；T1：frontend/tests/postgresql-system-e2e.test.ts专用系统包2/2；E2：evidence/g5/G5-02/原始专项包，只作局部技术支持，不提升AC PASS。J1：ISSUE-G5-00-001未实现；J2：ISSUE-G5-01-002证据/环境延期；具体条件、断言、实际和原始数组索引见rtm-v5.json。

3 逐需求结论

表 3-1 逐FR实际结论

| FR | P/N/B | FR结果 | 后续状态 |
| --- | --- | --- | --- |
| G2-FR-001 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-002 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-003 ★ | 0/2/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-004 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-005 ★ | 0/2/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-006 ★ | 0/0/3 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-007 | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-008 ★ | 0/2/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-009 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-010 ★ | 0/2/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-011 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-012 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-013 ★ | 3/0/0 | PASS | NONE |
| G2-FR-014 ★ | 2/0/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-015 ★ | 2/1/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-016 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-017 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-018 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-019 ★ | 0/2/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-020 ★ | 0/2/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-021 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-022 ★ | 2/0/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-023 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-024 ★ | 0/2/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-025 ★ | 0/3/0 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-026 ★ | 0/2/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-027 ★ | 0/1/2 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-028 ★ | 1/1/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-029 ★ | 1/1/1 | BLOCKED | EVIDENCE_DEFERRED |
| G2-FR-030 | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-031 ★ | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-032 | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-033 | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-034 ★ | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-035 ★ | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-036 ★ | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-037 ★ | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-038 | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |
| G2-FR-039 ★ | 0/0/3 | BLOCKED | IMPLEMENTATION_DEFERRED |

4 逐AC链路附录

下表每行连接需求编号、设计与实现、TC/测试与evidence、缺陷/延期和结论。TC为计划编号；T1仅用于具有真实PASS的AC，N/A表示缺完整执行断言，不表示不存在测试设计。详尽Given/When/Then、实际值、断言及补测解除条件在机器附件117行，不新增PASS。

表 4-1 117AC全链索引

| 需求 AC | 设计 实现 | 测试 evidence | 真实结论 延期 |
| --- | --- | --- | --- |
| FR-001 / AC-001-01 | DLD/DBD/API-001; I2 | TC-001-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-001 / AC-001-02 | DLD/DBD/API-001; I2 | TC-001-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-001 / AC-001-03 | DLD/DBD/API-001; I2 | TC-001-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-002 / AC-002-01 | DLD/DBD/API-002; I2 | TC-002-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-002 / AC-002-02 | DLD/DBD/API-002; I2 | TC-002-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-002 / AC-002-03 | DLD/DBD/API-002; I2 | TC-002-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-003 / AC-003-01 | DLD/DBD/API-003; I2 | TC-003-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-003 / AC-003-02 | DLD/DBD/API-003; I2 | TC-003-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-003 / AC-003-03 | DLD/DBD/API-003; I2 | TC-003-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-004 / AC-004-01 | DLD/DBD/API-004; I2 | TC-004-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-004 / AC-004-02 | DLD/DBD/API-004; I2 | TC-004-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-004 / AC-004-03 | DLD/DBD/API-004; I2 | TC-004-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-005 / AC-005-01 | DLD/DBD/API-005; I2 | TC-005-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-005 / AC-005-02 | DLD/DBD/API-005; I2 | TC-005-02; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-005 / AC-005-03 | DLD/DBD/API-005; I2 | TC-005-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-006 / AC-006-01 | DLD/DBD/API-006; I2 | TC-006-01; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-006 / AC-006-02 | DLD/DBD/API-006; I2 | TC-006-02; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-006 / AC-006-03 | DLD/DBD/API-006; I2 | TC-006-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-007 / AC-007-01 | DLD/DBD/API-007; I2 | TC-007-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-007 / AC-007-02 | DLD/DBD/API-007; I2 | TC-007-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-007 / AC-007-03 | DLD/DBD/API-007; I2 | TC-007-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-008 / AC-008-01 | DLD/DBD/API-008; I2 | TC-008-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-008 / AC-008-02 | DLD/DBD/API-008; I2 | TC-008-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-008 / AC-008-03 | DLD/DBD/API-008; I2 | TC-008-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-009 / AC-009-01 | DLD/DBD/API-009; I2 | TC-009-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-009 / AC-009-02 | DLD/DBD/API-009; I2 | TC-009-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-009 / AC-009-03 | DLD/DBD/API-009; I2 | TC-009-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-010 / AC-010-01 | DLD/DBD/API-010; I2 | TC-010-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-010 / AC-010-02 | DLD/DBD/API-010; I2 | TC-010-02; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-010 / AC-010-03 | DLD/DBD/API-010; I2 | TC-010-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-011 / AC-011-01 | DLD/DBD/API-011; I2 | TC-011-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-011 / AC-011-02 | DLD/DBD/API-011; I2 | TC-011-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-011 / AC-011-03 | DLD/DBD/API-011; I2 | TC-011-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-012 / AC-012-01 | DLD/DBD/API-012; I2 | TC-012-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-012 / AC-012-02 | DLD/DBD/API-012; I2 | TC-012-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-012 / AC-012-03 | DLD/DBD/API-012; I2 | TC-012-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-013 / AC-013-01 | DLD/DBD/API-013; I1 | TC-013-01; T1; E1 | PASS; NONE; 无缺陷 |
| FR-013 / AC-013-02 | DLD/DBD/API-013; I1 | TC-013-02; T1; E1 | PASS; NONE; 无缺陷 |
| FR-013 / AC-013-03 | DLD/DBD/API-013; I1 | TC-013-03; T1; E1 | PASS; NONE; 无缺陷 |
| FR-014 / AC-014-01 | DLD/DBD/API-014; I1 | TC-014-01; T1; E1 | PASS; NONE; 无缺陷 |
| FR-014 / AC-014-02 | DLD/DBD/API-014; I1 | TC-014-02; T1; E1 | PASS; NONE; 无缺陷 |
| FR-014 / AC-014-03 | DLD/DBD/API-014; I1 | TC-014-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-015 / AC-015-01 | DLD/DBD/API-015; I1 | TC-015-01; T1; E1 | PASS; NONE; 无缺陷 |
| FR-015 / AC-015-02 | DLD/DBD/API-015; I1 | TC-015-02; T1; E1 | PASS; NONE; 无缺陷 |
| FR-015 / AC-015-03 | DLD/DBD/API-015; I1 | TC-015-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-016 / AC-016-01 | DLD/DBD/API-016; I1 | TC-016-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-016 / AC-016-02 | DLD/DBD/API-016; I1 | TC-016-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-016 / AC-016-03 | DLD/DBD/API-016; I1 | TC-016-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-017 / AC-017-01 | DLD/DBD/API-017; I2 | TC-017-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-017 / AC-017-02 | DLD/DBD/API-017; I2 | TC-017-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-017 / AC-017-03 | DLD/DBD/API-017; I2 | TC-017-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-018 / AC-018-01 | DLD/DBD/API-018; I2 | TC-018-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-018 / AC-018-02 | DLD/DBD/API-018; I2 | TC-018-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-018 / AC-018-03 | DLD/DBD/API-018; I2 | TC-018-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-019 / AC-019-01 | DLD/DBD/API-019; I2 | TC-019-01; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-019 / AC-019-02 | DLD/DBD/API-019; I2 | TC-019-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-019 / AC-019-03 | DLD/DBD/API-019; I2 | TC-019-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-020 / AC-020-01 | DLD/DBD/API-020; I2 | TC-020-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-020 / AC-020-02 | DLD/DBD/API-020; I2 | TC-020-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-020 / AC-020-03 | DLD/DBD/API-020; I2 | TC-020-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-021 / AC-021-01 | DLD/DBD/API-021; I2 | TC-021-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-021 / AC-021-02 | DLD/DBD/API-021; I2 | TC-021-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-021 / AC-021-03 | DLD/DBD/API-021; I2 | TC-021-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-022 / AC-022-01 | DLD/DBD/API-022; I1 | TC-022-01; T1; E1 | PASS; NONE; 无缺陷 |
| FR-022 / AC-022-02 | DLD/DBD/API-022; I1 | TC-022-02; T1; E1 | PASS; NONE; 无缺陷 |
| FR-022 / AC-022-03 | DLD/DBD/API-022; I1 | TC-022-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-023 / AC-023-01 | DLD/DBD/API-023; I2 | TC-023-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-023 / AC-023-02 | DLD/DBD/API-023; I2 | TC-023-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-023 / AC-023-03 | DLD/DBD/API-023; I2 | TC-023-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-024 / AC-024-01 | DLD/DBD/API-024; I2 | TC-024-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-024 / AC-024-02 | DLD/DBD/API-024; I2 | TC-024-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-024 / AC-024-03 | DLD/DBD/API-024; I2 | TC-024-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-025 / AC-025-01 | DLD/DBD/API-025; I2 | TC-025-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-025 / AC-025-02 | DLD/DBD/API-025; I2 | TC-025-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-025 / AC-025-03 | DLD/DBD/API-025; I2 | TC-025-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-026 / AC-026-01 | DLD/DBD/API-026; I2 | TC-026-01; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-026 / AC-026-02 | DLD/DBD/API-026; I2 | TC-026-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-026 / AC-026-03 | DLD/DBD/API-026; I2 | TC-026-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-027 / AC-027-01 | DLD/DBD/API-027; I2 | TC-027-01; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-027 / AC-027-02 | DLD/DBD/API-027; I2 | TC-027-02; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-027 / AC-027-03 | DLD/DBD/API-027; I2 | TC-027-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-028 / AC-028-01 | DLD/DBD/API-028; I2 | TC-028-01; T1; E1 | PASS; NONE; 无缺陷 |
| FR-028 / AC-028-02 | DLD/DBD/API-028; I2 | TC-028-02; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-028 / AC-028-03 | DLD/DBD/API-028; I2 | TC-028-03; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-029 / AC-029-01 | DLD/DBD/API-029; I2 | TC-029-01; 执行N/A; E1缺项 | BLOCKED; EVID; J2 |
| FR-029 / AC-029-02 | DLD/DBD/API-029; I2 | TC-029-02; T1; E1 | PASS; NONE; 无缺陷 |
| FR-029 / AC-029-03 | DLD/DBD/API-029; I2 | TC-029-03; 执行N/A; E1缺项 | NOT_RUN; EVID; J2 |
| FR-030 / AC-030-01 | DLD/DBD/API-030; I0 | TC-030-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-030 / AC-030-02 | DLD/DBD/API-030; I0 | TC-030-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-030 / AC-030-03 | DLD/DBD/API-030; I0 | TC-030-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-031 / AC-031-01 | DLD/DBD/API-031; I0 | TC-031-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-031 / AC-031-02 | DLD/DBD/API-031; I0 | TC-031-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-031 / AC-031-03 | DLD/DBD/API-031; I0 | TC-031-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-032 / AC-032-01 | DLD/DBD/API-032; I0 | TC-032-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-032 / AC-032-02 | DLD/DBD/API-032; I0 | TC-032-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-032 / AC-032-03 | DLD/DBD/API-032; I0 | TC-032-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-033 / AC-033-01 | DLD/DBD/API-033; I0 | TC-033-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-033 / AC-033-02 | DLD/DBD/API-033; I0 | TC-033-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-033 / AC-033-03 | DLD/DBD/API-033; I0 | TC-033-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-034 / AC-034-01 | DLD/DBD/API-034; I0 | TC-034-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-034 / AC-034-02 | DLD/DBD/API-034; I0 | TC-034-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-034 / AC-034-03 | DLD/DBD/API-034; I0 | TC-034-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-035 / AC-035-01 | DLD/DBD/API-035; I0 | TC-035-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-035 / AC-035-02 | DLD/DBD/API-035; I0 | TC-035-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-035 / AC-035-03 | DLD/DBD/API-035; I0 | TC-035-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-036 / AC-036-01 | DLD/DBD/API-036; I0 | TC-036-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-036 / AC-036-02 | DLD/DBD/API-036; I0 | TC-036-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-036 / AC-036-03 | DLD/DBD/API-036; I0 | TC-036-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-037 / AC-037-01 | DLD/DBD/API-037; I0 | TC-037-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-037 / AC-037-02 | DLD/DBD/API-037; I0 | TC-037-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-037 / AC-037-03 | DLD/DBD/API-037; I0 | TC-037-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-038 / AC-038-01 | DLD/DBD/API-038; I0 | TC-038-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-038 / AC-038-02 | DLD/DBD/API-038; I0 | TC-038-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-038 / AC-038-03 | DLD/DBD/API-038; I0 | TC-038-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-039 / AC-039-01 | DLD/DBD/API-039; I0 | TC-039-01; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-039 / AC-039-02 | DLD/DBD/API-039; I0 | TC-039-02; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |
| FR-039 / AC-039-03 | DLD/DBD/API-039; I0 | TC-039-03; 执行N/A; E1缺项 | BLOCKED; IMPL; J1 |

5 双结论和后续补测

依据 OVR-034 / OVR-035，G5-01 的 A Review 与 G5-02 的 C Review 已接受课程条件验收。本报告为 G5-03 A 候选，COURSE_ACCEPTED 为建议结论，等待 C 最终独立复核；真实实现与目标环境保持 IMPLEMENTATION_AND_REAL_WORLD_DEFERRED。课程收口不表示甲方生产验收完成。

39FR中1个全部AC PASS，6个FR至少1个PASS（具体由机器核验计算）；34★FR为1/33。30AC未实现、59未执行及17其他阻断全部逐项保留。后续必须补功能完整AC、目标数据规模/性能、安全渗透、Chrome/Edge双版本、Android/iOS宿主、新用户计时、六真实系统和非乙方独立部署；C本轮只复核课程收口，不抹去这些义务。